|  |  |
| --- | --- |
| **Summary Milestone Schedule – List key project milestones relative to project start.** | |
| **Project Milestone** | **Target Date**  **(mm/dd/yyyy)** |
| **PROJECT START** | 03/30/2022 |
| **PLANNING**   * Kick-off Meeting (Sprint 1) * Initial Project Proposal Evaluation (Sprint 2) * Final Project Proposal Evaluation (Sprint 3) * Project Management Plan Evaluation (Sprint 4) * Finalizing Project Management Plan (Sprint 5) | 4/14/2022  5/17/2022  6/20/2022  9/14/2022  10/26/2022 |
| **ANALYSIS AND DESIGN**   * Initial Prototype Evaluation (Sprint 6) * Finalization of Initial Prototype (Sprint 7) * Project Diagram Evaluation (Sprint 8) * Finalization of Project Diagrams (Sprint 9) | 12/23/2022  12/16/2022  1/16/2023  1/20/2023 |
| **DEVELOPMENT**   * Release 1 Evaluation (Sprint 10) * Finalizing Release 1 (Sprint 11) * Release 2 Evaluation (Sprint 12) * Finalizing Release 2 (Sprint 13) * Release 3 Evaluation (Sprint 14) * Finalizing Release 3 (Sprint 15) | 5/12/2023  6/12/2023  8/7/2023  8/22/2023  9/26/2023  10/4/2023 |
| **TESTING**   * Go Live (Sprint 17) * Finalizing Web App Training Session (Sprint 18) | 11/2/2023  11/27/2023 |
| **CLOSEOUT**   * Project close out meeting (Sprint 19) | 11/30/2023 |